## Slide 1: Project Genesis Snowflake modern data platform and business self-service Executive Summary

## Slide 2: Project Genesis – Scope & Goals
Implement Snowflake as the foundational data platform to process all internal (Oracle, Warehouse, Planning, DTC etc.), external (POS, Competition, Weather, etc.) data for enterprise analytics, and enable our business to self-serve using standard definitions, KPI’s, measures and metrics
MILESTONES
Phase 1
Implement the Snowflake data platform, replicate data between Oracle DW and Snowflake and switch all reporting to Snowflake
Phase 2
Reengineer data flows from source systems, and standardize terminology to enable self service
Team
Sponsor – Harish Ramani
PM – Gayle Isles, Balaji Srinivasan
IT – Information Delivery + 12 consultants
Business – DLC, All divisions / departments
Project Start
May 2022
Kick off
June 2022
Phase 1 Go-Live
Aug 2022
Phase 2 Start
Nov 2022
Project End
May 2023
Budget
Capex | Opex
844k | 350k

## Slide 3
Standard KPI’s, Definitions, & Measures
Drill down capability to drive actions
Divisional definitions, hierarchies, KPI’s that don’t align across HoT
~150 people within the business performing silo analytics at different parts of business
Business does not trust the data due to different terminologies and definitions
3 people in IT build reports and dashboards for all of business
Current BI platform is not usable / intuitive for business self-service, adoption is difficult
Standards, definitions, KPI’s and governance need to be established for self-service
Current reports are either too high level or too detailed, driving actions need both at the same time
Lack of standard hierarchy impact ability to drill down from highest to lowest level
Business Self-Service
Project Genesis Plus –Problem Statement & Benefit Case
The current Oracle Data Platform is obsolete and cannot fulfill our vision to become a data driven organization. We also lack data governance across HoT at segment and brands to drive consistent action
Need to enable best in class data consumption tools like Power BI for easier self-service
Current platform performance also limits ability to drill down in reports
Prioritize HoT level metrics ex: for margins, working capital, turns, etc and drive consistent actions.

## Slide 4
Data Trust and Data Quality
New platform capabilities
Platform Reliability and Scalability
Project Genesis Plus –Problem Statement & Benefit Case
The current Oracle Data Platform is obsolete and cannot fulfill our vision to become a data driven organization. We also lack data governance across HoT at segment and brands to drive consistent action
Business does not trust the data due to lack of transparency in how / when data is processed
Lack of trust also due poor data quality driven by multiple definitions, hierarchies, terms across brands and divisions
Business and IT spend significant time in verifying data quality rather than using the data for decision making
Lack of QA environment in current platform leads to high rate of production defects
Lack of Disaster Recovery capability, these are available out of box in Snowflake
Instances of delayed reporting, and response time to load reports in current platform
Snowflake platform has an ecosystem of data providers that simplify data management
Ability to compress the time needed to build new data pipelines for analytical purposes
Ability to instant clone helps improve budget & forecast load accuracy, and validation
Ability for data sharing, to anonymize and monetize our data within the Snowflake ecosystem
Snowflake offers many of the box capabilities for us to be compliant with privacy regulations like GDPR, CCPA etc.

## Slide 5
ARA (Amazon Vendor Central ) Integration
Pegasus - SKU Rationalization
Market KPI Dashboard
Platform – Disaster Recovery, Platform Stability & scalability
Leverage Snowflake’s data ecosystem to rapidly build a scorecard to track macro economic indicators like CPI, CCI, Inflation, Interest rates, Unemployment, consumer debt etc from public data sources
Project Genesis Plus –Examples of Genesis benefits
The following are examples of completed or in-process activities that have a rapidly compressed timeline due to levering the capabilities within Genesis compared to our existing platform
Instant benefits due to Snowflake’s platorm include Disaster Recovery, instances of delayed reporting, improved reporting performance, and budget & forecast load accuracy, validation due to instant cloning
Within a week, we have built a data model that includes all data domains sales, forecasts, inventory, POS, to drive the SKU rationalization program as well as provide to our internal and external partners for self-service
Snowflake’s ecosystem allows us real-time access to Amazon Vendor Central info like PO, OTIF, Amazon’s forecasts, sell through, and inventory. This will help improve sales ops and planning for all our divisions @Amazon

## Slide 6
Chart: 
| Category 1 | Category 2 | Category 3
Capex | 363505 | 477675 | 2820
Committed
$363,505
Planned
$477,675
Not Planned
$2,820
Capex
844k
Chart: 
| Category 1 | Category 2 | Category 3
Capex | 169500 | 115000 | 65500
Committed
$169,500
Planned
$115,000
Not Planned
$65,500
Opex
350k
Project Genesis – FY23 Budget